## Slide 1
How to Plan Your
From Idea to Execution
"If You Fail to Plan, You Are Planning to Fail" - Benjamin Franklin
Final Project

## Slide 2
Why Planning Matters
✅ Saves time and prevents unnecessary rewrites. ✅ Helps define a clear goal before coding. ✅ Ensures a structured and scalable project. ✅ Makes collaboration easier.
💡 Think before you code!

## Slide 3
The Planning Process
Break It Down into Features
Step 2
Define the Project Idea
Step 1
Wireframe & Database Schema
Step 3
Create a To-Do List
Step 4
Set Up the Project & Start Coding
Step 5

## Slide 4
Introducing the User Problem
💡 Scenario: A local gym wants a web app where members can:
  Register & log in
  Track their workouts
  View progress over time
🤔 How would you plan this project?

## Slide 5
Step 1 - Define the Project Idea
📌 Ask yourself:
  What problem does the project solve?
  Who is the target audience?
  What is the goal of the app?
📝 Activity: Write a one-sentence project goal for the gym app. Example: “A web app that allows gym members to register, log workouts, and track progress.”

## Slide 6
Step 1 - Define the Project Idea
📌 Ask yourself:
What problem does the project solve?
Who is the target audience?
What is the goal of the app?
📝 Activity: Write a one-sentence project goal for the gym app. Example: “A web app that allows gym members to register, log workouts, and track progress.”

## Slide 7
Step 2 - Break It Down into Features
👀 Identify Core Features (MVP): ✅ User authentication (signup/login) ✅ Workout logging (date, exercises, sets, reps) ✅ Progress tracking
💡 Extra Features: ➕ Social sharing ➕ Personalized workout recommendations
📝 Activity: List 3-5 must-have features.

## Slide 8
Step 3 - Wireframe & Database Schema
🖍️ Wireframing (UI Design)
Homepage
Workout logging page
Profile page
📊 Database Schema (MongoDB Collections)
Users (name, email, password)
Workouts (userID, exercises, date)
Progress (weight, reps, time)
📝 Activity: Sketch a quick wireframe & list key collections.

## Slide 9
Step 5 - Setting Up the Project
Step 5 - Setting Up the Project
💻 Before Writing Code: ✔️ Create a GitHub repo ✔️ Set up folder structure ✔️ Install dependencies (Express, MongoDB, React, Node) ✔️ Make the first commit
🚀 Now you’re ready to start coding!